## Slide 1: CoreWs:Gen2
Soapui automation test
Evry Protect
kamalesh

## Slide 2: Agenda
Level 1 automation test
  Current status
  Challenges / Issues
  Demo – execution / report
Level 2 automation tests.
  Approach
  Challenges
Further discussion.

## Slide 3: Level 1 automation tests
    Minimal tests with assertions designed to run quick smoke test in automated test environment. (All services, all versions, all operations).
      Test cases:
      Positive test/s (OK result)
      Test for common exception
      Test for operation specific exception
      Test for checkDigitValidation check
      Test for ProtectAccount check (not implemented for all tests yet)
      Test for self service user header (not implemented yet)
    Current tests are designed for S-env.

## Slide 4: Current status (Test implementation)
Module | Automation test suite
AGR | 
ARC | 
CCO | 
CUS |  (Partial)
DEP | 
DME | 
EOM | 
EUL |  (Partial)
FIS | 
GUA | 
IFR | 
IFWMF | 
IPRMF |  (Partial)
REN | 
SAG | 
SPL | 
STC | 

## Slide 5: Challenges / Issues
    How to handle test execution if the backend system stop responding due to response time issue, in the middle of test execution.
    If backend system is not available (Error in communication with backend)
    Tests run on only one env (S-evn), do we need to design tests V-env also?

## Slide 6: Demo.
Test execution
SoapUI default report

## Slide 7: Level 2 automation tests.
Tests covering all input scenarios and business logics with assertion for filed level validation using loopback.
      Test cases:
      Positive tests (for all scenarios).
      Test for common exception
      Test for all operation specific exception.
      Test for checkDigitValidation check
      Test for ProtectAccount check
      Test for self service user heade

## Slide 8: Approach
Implement required changes for executing existing tests in loopback. (To-Do)
Update loopback files naming convention:
  To run tests for multiple iterations for list operations.
  To run different tests for an operation with same accountNumber/customerNumber.
  for better identification.

## Slide 9: Challenges
Loopback tests might not be effective for Create, Update and Delete operations.

## Slide 10: Further discussion.
Coverage reports